TURUMBA

Gamified Behavior-Shaping Platform

Enhanced Architecture & Delivery Plan

Prepared: May 2026

Version: 2.0 (Enhanced)

GCM Ethiopia

# Added Architectural Considerations

The following enhancements address gaps in the original architecture around performance, user experience, data integrity, and operational resilience. These are woven into each phase below.

## 1. Caching Layer

Leaderboards, gamification profiles, and badge collections are read-heavy and rarely change. Without caching, every profile view hits the database. Adding Redis caching for these endpoints reduces latency from ~200ms to ~5ms and protects the database under load.

- Profile cache: Cache gamification profiles with a 60-second TTL. Invalidate on XP award events.

- Leaderboard cache: Cache computed rankings for 5 minutes. The 15-minute recompute cycle means stale data is bounded.

- Badge catalog cache: Cache badge definitions per account with 10-minute TTL. These rarely change.

## 2. Timezone-Aware Streaks

The original spec runs streak resets at midnight UTC. A seeker in UTC+12 (e.g., New Zealand) who engages at 11pm local time gets their streak broken at noon the next day, even though they were active yesterday in their timezone. This feels unfair and breaks trust.

- Fix: Add a timezone field to gamification_profiles. The streak worker evaluates each profile against its own midnight, not a global cutoff.

- Fallback: Default to the account-level timezone if the actor has no preference set.

- Database column: timezone VARCHAR(50) DEFAULT 'UTC' on gamification_profiles table.

## 3. Anti-Gaming Protections

The cooldown and daily cap fields in behavior_rules help, but additional protections prevent abuse at the platform level.

- Velocity limits: No actor can earn more than 500 XP in a single hour, regardless of rules. Configurable per account.

- Duplicate event detection: Hash source_event_id in point_transactions to prevent the same event from awarding points twice, even if the worker processes it twice (at-least-once delivery).

- Admin audit log: Log all manual XP adjustments and rule changes with who/when/why for accountability.

## 4. A/B Testing for Rules

Different organizations may want to experiment with point values to see what drives the most engagement. Without A/B testing, they change rules globally and hope for the best.

- Variant field: Add variant VARCHAR(20) to behavior_rules and point_transactions. Randomly assign seekers to variant groups.

- Analytics comparison: The admin dashboard shows engagement metrics split by variant so admins can see which configuration works better before rolling it out.

## 5. Offline-First Mobile Experience

Mentors in Ethiopia and other regions often have intermittent connectivity. Gamification data should be available offline.

- Local cache: Store the mentor's gamification profile, recent point history, and badge collection in AsyncStorage/MMKV.

- Optimistic updates: Show XP animations immediately, sync with backend when connectivity returns.

- Queue outbound events: If a mentor confirms a milestone offline, queue the event and process it on reconnect.

## 6. Rate Limiting & Error Handling

The gamification engine worker processes events from RabbitMQ. Under high load (e.g., a campaign driving 10,000 seekers to view content simultaneously), the worker needs protection.

- Batch processing: Process events in batches of 50 with a single database transaction per batch, not per event.

- Dead letter queue: Failed events go to a DLQ for manual inspection rather than being silently dropped.

- Circuit breaker: If the database is unreachable, stop consuming events and retry with exponential backoff rather than crashing the worker.

## 7. Accessibility & Inclusivity

Gamification visuals need to work for all users, including those with color vision deficiency.

- Badge rarity: Use icons and patterns in addition to color to distinguish rarity tiers (not just gray/blue/purple/gold).

- Animations: Respect the device's Reduce Motion setting. Replace confetti with a simple fade-in for users who need it.

- Localization: All gamification strings (badge names, notification templates, rule descriptions) must support the app's 11 languages.

# Phase 1: Faith Journeys & Milestones

Foundation phase. Creates the journey and milestone data layer that every subsequent phase depends on. The mobile app already has journey UI with mock data; this phase connects it to a real backend.

## Delivery Breakdown

| Platform | Deliverables | Added Considerations |
| --- | --- | --- |
| Backend | - faith_journeys SQLAlchemy model + migration - milestones SQLAlchemy model + migration - Pydantic schemas (Create, Update, Response) - JourneyCreationService + LifecycleService - CRUD controllers + FastAPI routers - Domain events: journey.started, stage_advanced, completed - Domain events: milestone.progressed, milestone.completed - Gateway partial: journeys.json | - Add journey_templates table for reusable journey blueprints - Add assigned_by field to track which mentor started the journey - Add paused_at timestamp for pause/resume tracking |
| Web | - Journey management page (CRUD table) - Milestone management page - Seeker journey detail view - Journey assignment modal from seeker profile - Bulk journey assignment for campaigns | - Add journey template builder for admins - Add journey analytics: avg completion time, drop-off stage |
| Mobile | - Wire seeker/[id].tsx Journey tab to real API - JourneyProgressDots component (4-stage dots) - MilestoneChecklist with tap-to-confirm - JourneyCard for journey list views - Pull-to-refresh on journey data - Offline journey data cache (MMKV) | - Offline milestone confirmation queue - Haptic feedback on milestone completion - Stage transition animation (dot pulse) |

# Phase 2: Points, Profiles & Rules Engine

Core gamification engine. Introduces XP, levels, tiers, streaks, and the configurable behavior rules system. This is the brain that converts engagement events into points and progression.

## Delivery Breakdown

| Platform | Deliverables | Added Considerations |
| --- | --- | --- |
| Backend | - gamification_profiles model + migration - point_transactions model + migration (append-only) - behavior_rules model + migration - GamificationEngine service (rule evaluation) - PointsService (XP award, level computation) - gamification_engine_worker (RabbitMQ consumer) - Seed 10 default behavior rules per account - API: profile, points, points/summary endpoints - Gateway partial: gamification.json | - Redis cache for profiles (60s TTL) - Velocity limit: 500 XP/hour per actor - Idempotency via source_event_id hash - Dead letter queue for failed events - Batch processing (50 events/transaction) - Timezone field on gamification_profiles |
| Web | - Gamification profile view (embedded in seeker detail) - Point transaction history table - Behavior rules list page (DataTable) - Rule detail/edit page (read-only in this phase) - XP summary cards on dashboard | - XP trend sparkline on seeker cards |
| Mobile | - XpProgressBar component (animated fill bar) - StreakFlame component (flame + day count + pulse) - Gamification profile section in seeker/[id].tsx - Level-up toast notification - Tier badge display next to seeker names - Mentor's own XP summary on Profile tab | - Offline profile cache (MMKV) - Optimistic XP update animations - Level-up celebration with sound option |

# Phase 3: Badges & Celebrations

Visual achievement system. Badges give seekers and mentors tangible milestones to collect, while celebration overlays create memorable moments that reinforce continued engagement.

## Delivery Breakdown

| Platform | Deliverables | Added Considerations |
| --- | --- | --- |
| Backend | - badge_definitions model + migration - badge_awards model + migration - BadgeEvaluator service (all criteria types) - Compound criteria evaluation (nested AND logic) - streak_worker (daily midnight cron) - Seed 13 default badges per account - Events: badge_earned, streak_broken - API: badge definitions, awarded badges | - Timezone-aware streak worker (per-profile midnight) - Badge catalog cache (10-min TTL per account) - Streak grace period option (1 missed day forgiven per week) |
| Web | - Badge catalog page (card grid with rarity filters) - Badge definition create/edit form - Badge criteria builder (visual JSON editor) - Badge award history per seeker - Badge earning rates analytics chart | - Badge rarity distribution chart - Streak health heatmap across all seekers |
| Mobile | - BadgeCard component (colored if earned, grayscale if not) - Badge rarity borders (gray/blue/purple/gold) - CelebrationModal (full-screen confetti overlay) - Celebration queue (sequential playback) - StreakCalendar (GitHub-style contribution grid) - Badge collection grid in gamification profile - Badge share card (shareable image for social) | - Reduce Motion support for celebrations - Rarity icons + patterns (not color-only) - Badge names localized to 11 languages - Haptic burst on badge earned |

# Phase 4: Leaderboards & Notifications

Social proof and real-time feedback layer. Leaderboards create healthy competition, while gamification notifications keep seekers and mentors informed of their progress without relying on push notification fatigue.

## Delivery Breakdown

| Platform | Deliverables | Added Considerations |
| --- | --- | --- |
| Backend | - leaderboard_entries model + migration - gamification_notifications model + migration - leaderboard_worker (15-min recompute + event-driven) - gamification_notification_worker - WebSocket push for real-time notification delivery - API: leaderboard, notifications, read/read-all | - Redis cache for leaderboard (5-min TTL) - Opt-out flag: allow seekers to hide from leaderboards - Notification batching (group 3+ events into digest) - Rate limit: max 5 push notifications per actor per day |
| Web | - Live leaderboard page (seekers/mentors toggle) - Weekly, monthly, all-time board views - Leaderboard export (CSV) - Notification template management - Notification delivery analytics | - Leaderboard position trend chart (week over week) - Notification delivery success rate metrics |
| Mobile | - Leaderboard screen (tab: weekly/monthly/all-time) - LeaderboardRow (rank + avatar + XP + medal for top 3) - NotificationBell component (unread count badge) - Gamification notification feed screen - Push notification integration for badge/level events - Rank change animation (up/down arrows) | - Leaderboard pull-to-refresh with skeleton loading - Notification grouping by type - Deep link from notification to relevant screen - Offline notification queue display |

# Phase 5: Admin Dashboard (Web Only)

Full admin control over gamification configuration. This phase is web-only since it targets organization administrators who manage rules, badges, and analytics from the desktop dashboard.

## Delivery Breakdown

| Platform | Deliverables | Added Considerations |
| --- | --- | --- |
| Backend | - Admin CRUD endpoints for behavior_rules - Admin CRUD endpoints for badge_definitions - Analytics aggregation queries - Rule change audit log - A/B test variant assignment service | - Rule versioning (keep history of rule changes) - Rule dry-run mode (test without awarding real XP) - Analytics query caching (1-hour TTL for dashboards) - Audit log for all admin actions |
| Web | - Rule Builder: visual editor for behavior_rules - Trigger selector dropdown (all event types) - Conditions builder (field + operator + value rows) - Actions builder (type + config cards) - Guards config (cooldown, daily cap) - Human-readable rule preview - Badge definition management (full CRUD) - Badge criteria builder (visual JSON editor) - Gamification analytics dashboard: - — XP distribution histogram - — Badge earning rates chart - — Streak distribution bar chart - — Milestone funnel (Touchpoint → Decision) - — Engagement correlation scatter plot - — Top performers (weekly seekers + mentors) - Rule A/B test comparison view | - Rule change diff view (before/after) - Rule simulation: paste event JSON, see what would fire - Dashboard date range picker - Export analytics as PDF report |
| Mobile | - No mobile deliverables in this phase - (Admin functions are web-only) | None |

# Phase 6: Re-engagement Integration

Automated dropout prevention. Connects the gamification engine to the existing automations/drip engine so broken streaks and high dropout risk scores trigger personalized re-engagement sequences automatically.

## Delivery Breakdown

| Platform | Deliverables | Added Considerations |
| --- | --- | --- |
| Backend | - Streak-broken → dropout rule wiring - enroll_automation action type in engine - Seed re-engagement automation templates - Mentor nudge notification on risk transition - Template variable interpolation service | - Re-engagement success tracking (did seeker return?) - Graduated escalation: day 3 → day 7 → day 14 sequences - Cool-off period: don't re-engage same seeker within 30 days - Mentor response time to nudge tracking |
| Web | - Re-engagement automation template editor - Template variable picker ({FIRST_NAME}, {LEVEL}, etc.) - Re-engagement funnel analytics - Dropout risk trend chart - Mentor nudge notification settings | - Re-engagement success rate by template - Time-to-return analytics after re-engagement - Mentor response time to nudge leaderboard |
| Mobile | - Mentor nudge notification: 'Seeker needs attention' - Seeker risk indicator on chat list (subtle icon) - Quick re-engage action from seeker profile - Suggested message templates for re-engagement - Re-engagement status badge on seeker card | - Re-engagement notification deep links to seeker chat - One-tap 'Check in' button from nudge notification - Suggested re-engagement message based on seeker history |

# Phase Summary: Total Deliverables

| Phase | Backend | Web | Mobile | Additions |
| --- | --- | --- | --- | --- |
| 1. Journeys & Milestones | 8 | 5 | 6 | 8 |
| 2. Points & Rules Engine | 9 | 5 | 6 | 9 |
| 3. Badges & Celebrations | 8 | 5 | 7 | 8 |
| 4. Leaderboards & Notifs | 6 | 5 | 6 | 8 |
| 5. Admin Dashboard | 5 | 17 | 0 | 8 |
| 6. Re-engagement | 5 | 5 | 5 | 7 |
| TOTAL | 41 | 42 | 30 | 48 |

The 48 added considerations represent enhancements for caching, timezone awareness, anti-gaming, offline support, accessibility, error handling, A/B testing, and analytics depth. These are integrated into each phase rather than added as a separate phase, ensuring they ship incrementally alongside the core features.